NOVATRUST BANK

Digital Loan Origination System

Prepared by: Harshada Kardile

Role: Business Analyst

Table of Content

- Business Case

1.1 Background

1.2 Problem Statement

1.3 Business Objectives

1.4 Project Scope

1.5 Success Metrics (KPIs)

- Stakeholder Register

- Requirement Elicitation Summary

3.1 Key Pain Points Identified

3.2 Next Steps

1. Business Case

1.1 Background

NovaTrust Bank is a mid-size retail bank offering personal loan services through 40 branches. The bank currently manages loan applications through a largely manual loan origination process.

Customers can submit their loan applications through branch and online channels. However, application information is captured using paper or PDF forms and is then manually entered into two separate systems: the Customer Relationship Management (CRM) system and the Core Banking system.

The current process also involves multiple manual checks and sequential approval activities before a loan application can be processed and a decision can be made. As the volume of loan applications increases, the existing process creates operational challenges and affects the overall efficiency of loan processing.

This project focuses on understanding the current loan origination process and identifying opportunities to improve efficiency, reduce manual effort, and provide a better experience for both bank employees and customers.

1.2 Problem Statement

NovaTrust Bank's current loan origination process is inefficient and heavily dependent on manual activities. Loan applications are captured through paper or PDF forms and require employees to manually re-enter the same information into multiple disconnected systems. This results in delays, increased manual effort, and a higher risk of data entry errors.

Currently, the average loan turnaround time is 9.2 working days, which is significantly higher than the bank's target of 3 working days. The lengthy and complex application process also affects the customer experience, with 22% of applicants abandoning their application after day 5.

In addition, the existing process relies on sequential manual checks and does not provide an efficient, centralized approach for managing application information and approval activities. Manual re-keying and fragmented processes increase operational inefficiencies and create potential compliance and credit risks.

Therefore, NovaTrust Bank requires an improved digital loan origination process that can reduce processing delays, minimize manual effort and data errors, improve the customer experience, and support a more efficient and controlled loan approval process.

1.3 Business Objectives

The Digital Loan Origination System project aims to improve the efficiency, accuracy, and overall customer experience of NovaTrust Bank's personal loan application process. The key business objectives of the project are:

- Reduce Loan Turnaround Time
Reduce the average loan application turnaround time from 9.2 working days to 3 working days.

- Reduce Applicant Drop-off Rate
Reduce the applicant drop-off rate from 22% to below 8% by improving the speed and overall efficiency of the loan application process.

- Eliminate Duplicate Data Entry
Eliminate duplicate manual data entry between the CRM and Core Banking systems to reduce manual effort and minimize data entry errors.

- Ensure Compliance and Auditability
Maintain 100% auditability of KYC/AML and credit decisions to support regulatory and compliance requirements.

- Enable Parallel Processing
Enable credit bureau checks and KYC/AML checks to be processed in parallel instead of sequentially, helping reduce the overall loan processing time.

1.4 Project Scope

The scope of the Digital Loan Origination System project is focused on improving and digitizing the personal loan origination process at NovaTrust Bank.

## In Scope

The following areas are included within the scope of this project:

- Personal loan application and origination process.

- Loan applications submitted through branch and online channels.

- Application intake and capture of customer information.

- Document collection and validation during the application process.

- Integration of application data between relevant systems, including CRM and Core Banking.

- Credit bureau checks.

- KYC/AML verification checks.

- Loan approval and decision-making process.

- Application status tracking and visibility.

- Maintenance of an auditable record of KYC/AML and credit decisions.

- Loan processing from application intake through to disbursement.

## Out of Scope

The following areas are not included within the scope of this project:

- Business and corporate lending processes.

- Existing loan servicing processes after loan disbursement.

- Loan repayment management.

- Loan collections and recovery processes.

1.5 Success Metrics (KPIs)

| KPI | Definition | Current State | Target |
| --- | --- | --- | --- |

| Loan Turnaround Time | The number of working days from application submission to the final loan decision/disbursement. | 9.2 working days | 3 working days |
| --- | --- | --- | --- |
| Applicant Drop-off Rate | The percentage of applicants who abandon the loan application process before receiving a decision. | 22% | Below 8% |
| First-Time-Right Rate | The percentage of loan applications completed correctly without requiring rework or resubmission. | To be established during baseline analysis | Improvement from baseline |
| Compliance Exception Rate | The percentage of approved loans with compliance or audit findings. | To be established during baseline analysis | Minimized while maintaining full auditability |

2. Stakeholder Register

The following stakeholder register identifies the key individuals and groups involved in or affected by the Digital Loan Origination System project. Stakeholders were identified based on their role in the loan origination process, their level of interest in the project, and their ability to influence project decisions and outcomes.

| Stakeholder | Role | Interest / Expectation | Influence | Engagement Approach |
| --- | --- | --- | --- | --- |

| Rajeev Malhotra | Head of Retail Lending / Project Sponsor | Wants faster loan approvals to improve loan volume and revenue. | High | Steering committee updates and sign-off on key business requirements. |
| --- | --- | --- | --- | --- |
| Priya Nair | Loan Officer / Branch Operations | Wants fewer manual checks, reduced paperwork, and a simpler application process. | Medium | 1:1 interviews and process walkthroughs. |
| Arvind Sethi | Credit Risk Manager | Needs credit and risk rules to be applied consistently and is concerned about automation errors. | High | Requirement workshops and requirement validation sessions. |
| Kavita Rao | Compliance Officer | Needs KYC/AML checks to be maintained and all relevant decisions to remain auditable. | High | Compliance review sessions and requirements validation |
| Dev Kulkarni | IT/ Delivery Lead | Needs clear, complete, and testable requirements, including API and system integration requirements. | Medium | Sprint planning and backlog grooming sessions. |
| Sameer Joshi | Operations Manager | Wants to reduce loan turnaround time and applicant drop-off. | High | Regular status reviews and UAT sign-off. |
| Retail Loan Customers | End User | Want a fast, transparent and low-friction loan application experience. | Medium | Represented Through Customer personas and customer Journey data |

3. Requirement Elicitation Summary

To understand the current loan origination process, identify stakeholder needs, and uncover key business problems, multiple requirement elicitation techniques were used. These techniques included stakeholder interviews, facilitated workshops, document analysis, process observation, and quantitative data analysis.

Using multiple elicitation methods helped provide both qualitative and quantitative insights into the existing process and ensured that the key findings were supported by different sources of information.

| Elicitation Techniques | Participants/ Source | Why Used | Key Findings |
| --- | --- | --- | --- |

| 1:1 Interview | Loan Officer, Credit Risk Manager | To understand daily operational challenges and credit risk requirements. | Applications are manually re-entered from paper/PDF forms into two separate systems, CRM and Core Banking, causing data entry errors and delays. |
| --- | --- | --- | --- |
| Facilitated Workshop | Credit Risk, Compliance, Operations | To gather requirements and understand dependencies between different departments. | Credit bureau and KYC/AML checks are performed sequentially rather than in parallel, adding approximately 2–3 days to each application. |
| Document Analysis | Existing SOPs and sample loan files | To understand the current documented process, approval requirements, and controls. | The approval process requires three physical signoffs, and the audit trail is maintained through email threads rather than a central system of record. |
| Process Observation | Branch visit conducted over 2 days | To observe how the loan application process works in practice and identify operational inefficiencies | Approximately 35% of applications are returned to customers because of missing documents, many of which could be identified earlier using an intake checklist. |
| Data Analysis | Last 6 months of loan application data | To measure process performance and validate the scale of the identified problems. | Average turnaround time is 9.2 working days compared with a target of 3 days, and the applicant drop-off rate after day 5 is 22%. |

3.1 Key Pain Points

Based on the stakeholder interviews, workshops, document analysis, process observation, and data analysis, the following key pain points were identified in the current loan origination process:

### 1. Manual and Duplicate Data Entry

Loan application information is manually entered from paper or PDF forms into multiple systems, including CRM and Core Banking. This increases manual effort, creates delays, and increases the risk of data entry errors.

### 2. Sequential Verification Checks

Credit bureau checks and KYC/AML verification are currently performed sequentially rather than in parallel. This creates unnecessary waiting time and contributes to the overall delay in loan processing.

### 3. Fragmented Approval Audit Trail

The current approval process does not have a single centralized system of record. Approval information and audit trails are maintained through email threads and physical signoffs, making it difficult to track and audit decisions efficiently.

### 4. Missing Document Validation at Intake

A significant number of applications are returned to customers because required documents are missing. Many of these issues could potentially be identified earlier through a structured document checklist during the initial application stage.

### 5. Limited Customer Visibility

Customers do not have real-time visibility into the status of their loan applications. This creates a lack of transparency and may negatively affect the overall customer experience.

# 3.2 Next Steps

The findings identified during the Business Case development, stakeholder analysis, and requirement elicitation activities will be used as the foundation for the next phase of the project.

Phase 2 will focus on analysing the current AS-IS loan origination process. This will include documenting the end-to-end process using BPMN and SIPOC, identifying process gaps and inefficiencies, and performing Root Cause Analysis to understand the underlying causes of the key pain points identified during Phase 1.

The outcomes of Phase 2 will provide the foundation for the future TO-BE process design and the detailed business and functional requirements developed in the subsequent project phases.